# Project Proposal: Learning Management System

# Project Overview

An all-in-one platform designed for educators, students, and administrators to facilitate online learning. 
The system supports course creation, student enrollment, assignment submissions, and real-time progress tracking. 
Educators can organize and manage classes, upload learning materials, and conduct live sessions. 
Students can access courses, interact with peers and instructors, and receive feedback on their assignments.

# Modules / Features

User Authentication: Role-based login for admins, educators, and students.  
  - Course Management: Create, update, and organize course content, assignments, and quizzes.  
  - Interactive Learning: Live classes, discussion forums, and messaging capabilities.  
  - Progress Tracking: Dashboard for tracking assignments, grades, and overall performance.  
  - Notifications: Alerts for upcoming deadlines, new assignments, and announcements.

# Tech Stacks

Angular, Django, MySQL

# User Roles

Admin, Educator, Student

# User Flow (Mermaid.js)

Here is a user flow in Mermaid.js for the following roles: Admin, Educator, Student:

```mermaid
graph LR
    A[ Login ] -->|Admin|> B[ Dashboard ]
    B -->|View Students|> C[ Student List ]
    C -->|View Student Details|> D[ Student Profile ]
    D -->|Edit Student Profile|> D
    C -->|View Student Progress|> E[ Student Progress ]
    E -->|View Assignments|> F[ Assignments ]
    F -->|Assign New Task|> G[ Task Assignment ]
    G -->|View Assigned Tasks|> F
    B -->|Create New Course|> H[ Course Creation ]
    H -->|Create Course Modules|> I[ Module Creation ]
    I -->|View Course Modules|> H
    B -->|Manage Educators|> J[ Educator Management ]
    J -->|Add New Educator|> K[ Educator Creation ]
    K -->|View Educator Profile|> J

    A[ Login ] -->|Educator|> M[ Educator Dashboard ]
    M -->|View Course List|> N[ Course List ]
    N -->|View Course Details|> O[ Course Profile ]
    O -->|Edit Course Profile|> O
    N -->|View Course Progress|> P[ Course Progress ]
    P -->|View Student Submissions|> Q[ Submissions ]
    Q -->|Grade Student Work|> Q

    A[ Login ] -->|Student|> R[ Student Dashboard ]
    R -->|View Course List|> S[ Course List ]
    S -->|View Course Details|> O
    O -->|View Course Outline|> T[ Course Outline ]
    T -->|Submit Assignment|> U[ Submission ]
    U -->|View Submission History|> T
```

In this diagram, the following roles are represented:

- **Admin**: The admin has access to the entire system and can perform a wide range of tasks, such as creating courses, adding educators, managing student progress, and assigning tasks.
- **Educator**: The educator has access to the courses they are assigned to and can view student progress, view and grade student submissions, and edit course profile.
- **Student**: The student has access to their own dashboard where they can view course list, view course details, and submit assignments.

The user flow shows the possible paths that each role can take within the system.

# DFD / Backend Architecture (Mermaid.js)

Here is a Data Flow Diagram (DFD) for a system with the user roles Admin, Educator, Student:

**Level 0 DFD**

* **External Entities:**
	+ Students: individuals enrolling in courses and accessing course materials
	+ Educators: instructors teaching courses and creating course materials
	+ Admins: system administrators managing the platform and making system-level decisions
* **Data Stores:**
	+ Student Database: stores information about each student, including their name, email, and course enrollments
	+ Course Database: stores information about each course, including its title, description, and schedule
	+ User Profile Database: stores information about each user, including their role and permissions
	+ Course Materials Database: stores educational resources and materials for each course
	+ System Logs: stores system activity logs for auditing and debugging purposes

**Level 1 DFD**

* **Process:**
	+ User Registration: new users (Students, Educators, and Admins) register for the system by providing their name, email, and password
	+ User Authentication: users log in to the system using their email and password
	+ Course Enrollment: students enroll in courses and receive access to course materials
	+ Course Creation: educators create new courses and add course materials
	+ Course Management: educators manage their courses, including adding or removing materials and tracking student progress
	+ System Administration: admins manage the system, including configuring system settings and monitoring system activity

**Data Flows:**

* **Student Registration:**
	+ Data Flow: Student -> User Profile Database
	+ Description: When a student registers, their information is stored in the User Profile Database.
* **Course Enrollment:**
	+ Data Flow: Student -> Course Database -> Student Database
	+ Description: When a student enrolls in a course, the course is added to their student record in the Student Database.
* **Course Creation:**
	+ Data Flow: Educator -> Course Database -> Course Materials Database
	+ Description: When an educator creates a new course, the course is added to the Course Database, and course materials are added to the Course Materials Database.
* **Course Management:**
	+ Data Flow: Educator -> Course Database -> Course Materials Database
	+ Description: When an educator updates a course, the changes are reflected in the Course Database and the Course Materials Database.
* **System Administration:**
	+ Data Flow: Admin -> System Logs -> System Settings
	+ Description: When an admin configures system settings, the changes are reflected in the System Logs and the System Settings.

Note that this is a simplified representation of a system with these user roles. Depending on the specific requirements of your system, you may need to add additional processes, data stores, or data flows.

# ERD (Entity Relationship Diagram) (Mermaid.js)

Here is a potential entity relationship diagram (ERD) for a system with the user roles of Admin, Educator, and Student:

**Entities:**

1. **User**
	* **Attributes:**
		+ userId (primary key, unique identifier)
		+ username
		+ password
		+ email
		+ role (Admin, Educator, Student)
2. **Course**
	* **Attributes:**
		+ courseId (primary key, unique identifier)
		+ courseName
		+ description
		+ startDate
		+ endDate
3. **Enrollment**
	* **Attributes:**
		+ enrollmentId (primary key, unique identifier)
		+ userId (foreign key referencing User)
		+ courseId (foreign key referencing Course)
		+ enrollmentDate
4. **Lessons**
	* **Attributes:**
		+ lessonId (primary key, unique identifier)
		+ courseId (foreign key referencing Course)
		+ lessonName
		+ description
		+ lessonDate

**Relationships:**

1. **One-to-Many:** A user can enroll in many courses (one user, multiple enrollments).
	* User (userId) -- many -> Enrollment (enrollmentId)
2. **One-to-Many:** A course can have many lessons (one course, multiple lessons).
	* Course (courseId) -- many -> Lessons (lessonId)
3. **One-to-Many:** An enrollment is associated with one user and one course.
	* Enrollment (enrollmentId) -- one -> User (userId)
	* Enrollment (enrollmentId) -- one -> Course (courseId)
4. **Many-to-Many:** A lesson can have many courses, and a course can have many lessons.
	* Lessons (lessonId) -- many -> Course (courseId)
	* Course (courseId) -- many -> Lessons (lessonId)

**Notes:**

* The User entity has a role attribute, which determines the user's permissions and access levels.
* The Enrollment entity captures the many-to-one relationship between users and courses.
* The Lessons entity captures the many-to-one relationship between courses and lessons.
* The many-to-many relationship between Lessons and Course is represented by two separate relationships, allowing for a flexible and scalable database design.

This ERD provides a solid foundation for a system that allows admins to manage users, courses, and enrollments, as well as educators to create and manage lessons within courses.

# Work Breakdown Structure (WBS)

Based on the provided project proposal, I've created a detailed Work Breakdown Structure (WBS) with estimations for each task and deliverable.

**Phase 1: Requirements Gathering and Planning (1 week)**

* Week 1: Review project scope, gather requirements, and create a project plan
	+ Tasks:
		- Review project proposal and identify key features and functionalities (1 day)
		- Conduct stakeholder interviews to gather requirements (2 days)
		- Create a project plan, project schedule, and roadmap (2 days)
	+ Estimation: 5 days

**Phase 2: UI/UX Design (4 weeks)**

* Week 2-3: Design high-fidelity prototypes for key features
	+ Tasks:
		- Design wireframes and low-fidelity prototypes for key features (2 days)
		- Design high-fidelity prototypes for key features (4 days)
		- Iterate on design based on feedback (2 days)
	+ Estimation: 8 days
* Week 4: Design and develop UI components
	+ Tasks:
		- Design and develop reusable UI components (e.g., buttons, forms) (2 days)
		- Implement UI components in design files (2 days)
		- Iterate on design based on feedback (1 day)
	+ Estimation: 5 days

**Total UI/UX Design Estimation:** 13 days

**Phase 3: Frontend Development (8 weeks)**

* Week 1-2: Set up project structure and basic implementation
	+ Tasks:
		- Set up project structure and basic implementation (2 days)
		- Implement basic routing and navigation (2 days)
		- Implement basic layout and styling (2 days)
	+ Estimation: 6 days
* Week 3-4: Implement key features
	+ Tasks:
		- Implement user authentication and role-based login (4 days)
		- Implement course management and organization (4 days)
		- Implement interactive learning features (live classes, discussion forums, messaging) (8 days)
	+ Estimation: 16 days
* Week 5-6: Implement progress tracking and notifications
	+ Tasks:
		- Implement dashboard for tracking assignments and grades (4 days)
		- Implement notification system for upcoming deadlines and announcements (4 days)
		- Implement API integrations and data communication (4 days)
	+ Estimation: 12 days
* Week 7-8: Refine and iterate on frontend development
	+ Tasks:
		- Refine and iterate on code based on feedback and testing (4 days)
		- Implement accessibility features and responsiveness (4 days)
	+ Estimation: 8 days

**Total Frontend Development Estimation:** 42 days

**Phase 4: Backend Development (6 weeks)**

* Week 1-2: Set up project structure and basic implementation
	+ Tasks:
		- Set up project structure and basic implementation (2 days)
		- Implement basic routing and API endpoints (2 days)
		- Implement basic data modeling and storage (2 days)
	+ Estimation: 6 days
* Week 3-4: Implement key features
	+ Tasks:
		- Implement user authentication and role-based login (4 days)
		- Implement course management and organization (4 days)
		- Implement notification system for upcoming deadlines and announcements (4 days)
	+ Estimation: 12 days
* Week 5-6: Implement API integrations and data communication
	+ Tasks:
		- Implement API integrations with frontend and other services (4 days)
		- Implement data communication and data modeling (4 days)
	+ Estimation: 8 days

**Total Backend Development Estimation:** 26 days

**Phase 5: Machine Learning (if applicable) (0 weeks)**

* Since the proposal does not mention machine learning implementation, this phase is not included in the estimation.

**Phase 6: API Integration (2 weeks)**

* Week 1: Design and implement API integration
	+ Tasks:
		- Design and implement API endpoints and data communication (2 days)
		- Implement API integration with frontend and other services (2 days)
	+ Estimation: 4 days
* Week 2: Test and refine API integration
	+ Tasks:
		- Test API integration and identify issues (2 days)
		- Refine and iterate on API integration based on testing and feedback (2 days)
	+ Estimation: 4 days

**Total API Integration Estimation:** 8 days

**Phase 7: QA and Testing (4 weeks)**

* Week 1-2: Unit testing and integration testing
	+ Tasks:
		- Write unit tests for frontend and backend code (4 days)
		- Implement and run unit tests (2 days)
		- Write integration tests for API endpoints and data communication (4 days)
		- Implement and run integration tests (2 days)
	+ Estimation: 8 days
* Week 3-4: Functional testing and UI testing
	+ Tasks:
		- Write functional tests for key features and scenarios (4 days)
		- Implement and run functional tests (2 days)
		- Write UI tests for frontend code and responsiveness (4 days)
		- Implement and run UI tests (2 days)
	+ Estimation: 8 days

**Total QA and Testing Estimation:** 16 days

**Phase 8: Deployment (1 week)**

* Week 1: Deploy application to production environment
	+ Tasks:
		- Set up production environment and infrastructure (1 day)
		- Deploy frontend and backend code to production environment (2 days)
		- Configure API integrations and data communication (1 day)
	+ Estimation: 4 days

**Total Deployment Estimation:** 4 days

**Total Project Estimation:** 105 days

# Cost Estimation

Total Project Cost Estimate: $19000